Sprint Review

|  |  |
| --- | --- |
| Project Name: | Online Book Store System |
| Sprint #: | 1 |

|  |
| --- |
| INSTRUCTIONS:  Follow the meeting schedule below to maximize time with your team and sponsor. The objective of the sprint review meeting is to receive practical feedback on what has been delivered and determine if the objectives have been achieved. |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Time | Duration | Activity | Description | Presenter |
| 9:00 AM | 10 min | Introduction | Online Book Store introduction, focus on secure login & role-based access | Product Owner |
| 9:10 AM | 20 min | Sprint Goals | Goals: Auth system with role-based access, social login, and integration | Product Owner |
| 9:30 AM | 30 min | Status Overview | Setup backend APIs, integrated OAuth, frontend/backend connection achieved | Scrum Master |
| 10:00 AM | 60 min | Live Demo | Demo: Register/login, role control (Admin/User), social login | Team |
| 11:00 AM | 30 min | Metrics | Show Burndown Chart (Actual tracked closely with Ideal), Team Velocity | Team |
| 11:30 AM | 30 min | Blockers | Faced delays in OAuth integration & backend coordination | Scrum Master |
| 12:00 AM | 2 hrs | Break | Lunch + Refresh | ------ |
| 2:00 PM | 90 min | Feature Review | Review code, schema, endpoints, RBAC rules | Team |
| 3:30 PM | 60 min | Retrospective | ✅ Good collaboration, ❌ Avoid late task distribution | Scrum Master |
| 4:30 PM | 30 min | Stakeholder Discussion | Confirm alignment with product roadmap | All |
| 5:00 PM | 60 min | Q&A/Feedback | Stakeholder suggestions: Add password reset, email verification | Stakeholders |

|  |  |
| --- | --- |
| Sprint #: | 2 |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Time | Duration | Activity | Description | Presenter |
| 9:00 AM | 10 min | Introduction | Module: Browsing books, inventory listing & admin control | Product Owner |
| 9:10 AM | 20 min | Sprint Goals | Goals: Book listing UI, search/filter, admin approvals | Product Owner |
| 9:30 AM | 30 min | Status Overview | Backend APIs for books, frontend search, inventory complete | Scrum Master |
| 10:00 AM | 60 min | Live Demo | Browse/search books, admin panel approval | Team |
| 11:00 AM | 30 min | Metrics | Burn down showed consistent pace. Velocity increased. | Team |
| 11:30 AM | 30 min | Blockers | Inventory logic had indexing bugs, resolved mid-sprint | Scrum Master |
| 12:00 AM | 2 hrs | Break | Lunch + Refresh | ----- |
| 2:00 PM | 90 min | Feature Review | Search filters, book display cards, admin UI demo | Team |
| 3:30 PM | 60 min | Retrospective | ✅ Good modular design, ❌ Delayed search filters | Scrum Master |
| 4:30 PM | 30 min | Stakeholder Discussion | Discussed real-time inventory sync | All |
| 5:00 PM | 60 min | Q&A/Feedback | Stakeholder asked for image carousel in book cards | Stakeholders |

|  |  |
| --- | --- |
| Sprint #: | 3 |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Time | Duration | Activity | Description | Presenter |
| 9:00 AM | 10 min | Introduction | Online purchase flow - cart, payment, order | Product Owner |
| 9:10 AM | 20 min | Sprint Goals | Goals: Full checkout flow + API integration | Product Owner |
| 9:30 AM | 30 min | Status Overview | Payment gateway integrated; API security enhanced | Scrum Master |
| 10:00 AM | 60 min | Live Demo | Cart to order payment flow | Team |
| 11:00 AM | 30 min | Metrics | Steady burn down, effort matched plan well | Team |
| 11:30 AM | 30 min | Blockers | Payment API sandbox bugs, slow UI testing | Scrum Master |
| 12:00 AM | 2 hrs | Break | Lunch + Refresh | ----- |
| 2:00 PM | 90 min | Feature Review | UI/UX walkthrough of cart and payment | Team |
| 3:30 PM | 60 min | Retrospective | ✅ Better test coverage, ❌ Frontend/backend sync delay | Scrum Master |
| 4:30 PM | 30 min | Stakeholder Discussion | Discussed coupon integration in checkout | All |
| 5:00 PM | 60 min | Q&A/Feedback | Suggestions on payment icons & cart timers | Stakeholders |

|  |  |
| --- | --- |
| Sprint #: | 4 |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Time | Duration | Activity | Description | Presenter |
| 9:00 AM | 10 min | Introduction | Added seller subscriptions and admin earnings | Product Owner |
| 9:10 AM | 20 min | Sprint Goals | Goals: Subscription tiers, admin commissions, dashboards | Product Owner |
| 9:30 AM | 30 min | Status Overview | All modules completed; UI polished | Scrum Master |
| 10:00 AM | 60 min | Live Demo | Seller views, dashboards, plan switching | Team |
| 11:00 AM | 30 min | Metrics | Ideal vs. Actual very close, high team efficiency | Team |
| 11:30 AM | 30 min | Blockers | Plan logic conflict, dashboard loading lag | Scrum Master |
| 12:00 AM | 2 hrs | Break | Lunch + Refresh | ----- |
| 2:00 PM | 90 min | Feature Review | Plan UI, commission flow, admin dashboard | Team |
| 3:30 PM | 60 min | Retrospective | ✅ Clear goals, ❌ Initial DB schema mismatch | Scrum Master |
| 4:30 PM | 30 min | Stakeholder Discussion | Subscription tier recommendations | All |
| 5:00 PM | 60 min | Q&A/Feedback | Asked to test monthly vs. yearly plan logic | Stakeholders |